# TEST PLAN

# FOR

# OPEN CART

# TABLE OF CONTENTS

1.Introduction	3

1.1  Business Background	3

1.2 Project Overview	3

1.3. Test Objectives	3

1.4 Team Responsibilities	4

2. Test Coverage / Scope	5

2.1 In Scope	5

2.2 Out of Scope	5

3.1 Methods	6

3.2 Approach	6

4. Test Environment	7

5. Milestones / Deliverables	8

5.1 Test Schedule	8

5.2 Deliverables	9

6. Assumptions / Risks	10

6.1 Assumptions	10

6.2 Risks	10

# 1. Introduction

The Test Plan has been created to communicate the test approach to team members. It includes the objectives, scope, schedule, risks and approach. This document will clearly identify what the test deliverables will be and what is deemed in and out of scope.

## 1.1  Business Background

OpenCart is a popular open-source e-commerce platform that allows businesses to easily create and manage online stores. It is user-friendly, flexible, and scalable, offering features like customizable themes, extensions, multi-store management, and advanced product management. OpenCart supports multiple languages, currencies, and payment gateways, making it ideal for global businesses. With built-in SEO tools, reporting features, and role-based access control, it helps optimize and secure online stores. Supported by a large community, OpenCart is a cost-effective solution for small to medium-sized businesses looking for a powerful e-commerce platform.

## 1.2 Project Overview

OpenCart is an online shopping platform that provides features such as user registration, login, account management, and a shopping cart system. The objective of this test plan is to ensure that critical user features such as Registration, Login, Change Password, and Cart Flow work seamlessly across two popular browsers: Google Chrome and Mozilla Firefox. The test will assess functionality, performance, user experience, and browser compatibility.

## 1.3. Test Objectives

The test plan has been developed to check the functional (Registration, Login, Forgot password and Cart flow) aspects of the website. The test team is charged with the responsibility of ensuring the website is accessible and features on it function properly.

The test team is responsible for testing the website for the functionality, usability and compatibility of it to ensure it meets the requirements of the user.

## 1.4 Team Responsibilities

| Resource Name | Role |
| --- | --- |
| Team Github | Test Plan Documentation |
| Team Github | Test Case Documentation |
| Team Github | Bug Report |
| Team Github | Test Summary Report |

# 2. Test Coverage / Scope

The test scope and coverages has been designed to list out the scoped requirements.

## 2.1 In Scope

This will include all ‘must have’ requirements. The scope includes:

- Registration Process: New user sign-up.

- Login Process: Authentication of existing users.

- Forgot Password: Changing an account password.

- Cart Flow: Adding products to the cart, reviewing the cart, and proceeding with checkout.

The compatibility test will cover functionality, design, and responsiveness across the specified browsers (Google Chrome and Mozilla Firefox).

## 2.2 Out of Scope

- Security testing

- Performance testing

- Stress or load testing

3. Test Method / Approach

The project would involve functional testing of the web application. Black box testing in which test users are not aware of the internal structure of the web application would also be used. Some of the equipment used include Windows  functioning laptops with wifi connection.

Each tester would have these and access to the following web browsers:

- Google chrome and

- Mozilla Firefox

Web applications would be tested based on the pass or fail performance of the in scope requirements. Team Github would conduct daily meetings for progress reports till testing is complete.

## 3.1 Methods

- Black box testing will play a large part of the testing process

- Appropriate test data for registration, login, forgot password and cart flow  would be generated

- Test for website quality, validation as well as user interface.

## 3.2 Approach

Manual tests will be performed for each in scope features of the website and would be documented.

Automated unit tests are not part of the development process at this time.

# 4. Test Environment

Wireless network connection is required for all members.

A laptop with all major tools installed is required as part of the test environment.

The major tools used are Firefox and Google chrome. Google sheets and google drive would also be used throughout the testing phase.

# 5.	Milestones / Deliverables

## 5.1 Test Schedule

The initial test schedule follows ……………….. 14/10/2024 - 18/10/2024

| Task Name | Members | Estimate Effort | Start Time | Comments |
| --- | --- | --- | --- | --- |
| Review Requirements documents | Testing team (Team Github) | 1- man hour | 14/10/2024 7pm | First step in STLC, the test team understands the requirements in terms of what will be tested |
| Test Planning | Testing lead (Team Github) | 2- man hour | 14/10/2024 8pm | Initial stage of STLC where testing strategy is discussed |
| Test status report | Testing team (Team Github) | 1-man hour | 15/10/2024 7pm | Daily meeting to review test progress |
| Test environment setup | Testing team (Team Github) | 2-man hour | 15/10/2024 12 am | Test environment setup in anticipation of actual testing |
| Test case development | Testing team (Team Github) | 3-man hour | 15/10/2024 12 am | Creation and verification of test cases and test scripts |
| Functional testing-iteration | Testing team (Team Github) | 6-man hour | 15/10/2024 8am | Execution of test cases begins |
| Test status report | Testing team (Team Github) | 1-man hour | 16/10/2024 7pm | Daily meeting to review test progress |
| Bug report | Testing team (Team Github) | 3-man hour | 16/10/2024 8pm | Logging of bug |
| Test status report | Testing team (Team Github) | 1-man hour | 17/10/2024 7pm | Daily meeting to review test progress |
| Resolution of final defects and bug report build testing | Testing team (Team Github) | 3-man hour | 17/10/2024 8pm | Final stage of testing where the website is reviewed once again |
| Test summary report | Testing team (Team Github) | 3-man hour | 17/10/2024 8pm | Test Document detailing total test cases along with pass/fail status is created |
| Test cycle closure | Testing team (Team Github) | 2-man hour | 18/10/2024 8:am | Final meeting involving strategies to be implemented in delivering the presentation |
| TOTAL |  | 31-man hour |  | Total expected man hours spent |

## 5.2 Deliverables

members

| Deliverables | For | Date/Milestone |
| --- | --- | --- |
| Requirement review | Test Team members | 14/10/2024 |
| Test planning | Test Team members | 14/10/2024 |
| Test case development | Test Team members | 15/10/2024 |
| Bug report | Test Team members | 16/10/2024 |
| Test summary report | Test Team members | 17/10/2024 |

# 6. Assumptions / Risks

## 6.1 Assumptions

This section lists assumptions that were  made specific to this project

- Website was initially deployed without testing

## 6.2 Risks

The following risks have been identified and the appropriate action identified to mitigate their impact on the project. The impact (or severity) of the risk is based on how the project would be affected if the risk was triggered. The trigger is what milestone or event would cause the risk to become an issue to be dealt with.

| # | Risk | Impact | Trigger | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Tight project schedule | Low | Deadline of project | Increase official working hours of team members |
| 2 | Team member work schedule | Medium | Picking a convenient time for project review meeting | Virtual meeting of all members to discuss progress report |
| 3 | Different work speed | Medium | Setting of deadlines for team mates | Setting flexible deadline for team members |